## Slide 1: Test Planning
Josh Probert
jxp17u

## Slide 2: Introduction
Software testing is a formal process carried out by a committed testing team in which a piece of software, parts of software or even multiple pieces of software are examined to detect differences between existing and required conditions.
Why do we need to plan for it?
  Testing is a complex process
  Test planning is essential in:
    ensuring testing identifies and reveals as many errors in the software as possible
    bringing software to an acceptable level of quality
    giving efficiency regarding budgetary and scheduling limitations.
  IEEE Standard for Software Test Documentation defines Test Planning as “a document describing the scope, approach, resources and schedule of intended testing activities”

## Slide 3: What is a Test Plan?
A Managerial Document
An ongoing process throughout the project lifecycle with test plans being developed for each phase of software development:
  Integration test plan, Unit test plan, Acceptance test plan
Successful test planning enables the mapping of tests to the software requirements and defines the entry and exit criteria for each phase of testing.
No test plan??? “He who fails to plan, plans to fail.”
  ignorance of software problems
  breaching financial and scheduling limits
  contrasts in expected quality and end quality

## Slide 4: Levels of Test Plan
The Level of Test Plan defines what the test plan is being created for e.g. subsections of testing: Integration, Unit, Acceptance
A Test Plan document will follow the same structure for each level of test plan. The only difference being the content and detail.
Hierarchy of Test Plans will exist:
  What is a Master Test Plan?
Note: All Test Plans must agree

## Slide 5: The Test Plan Document
Test Plans follow a strict structure to ensure all aspects of testing are covered. This is stated by the ANSI/IEEE 829-1988 Test Plan Structure:
1. Plan Identifier | 8. Suspension Criteria
2. Test Items | 9. Test Deliverables
3. Risk Issues | 10. Environmental Requirements
4. Features to be Tested | 11. Staffing/Training Needs
5. Features not to be Tested | 12. Schedule of Test
6. Test Approach | 13. Planning for risks
7. Pass/Fail Criteria | 14. Approvals

## Slide 6: Plan Identifier
A test plan document will commence with a unique test plan identifier
  Unique company generated number
  Identifies the Test Plan, it’s test level and the level of software it’s related to
Why do we need an Identifier?
  Software Document
  To assist in coordinating software and test ware versions
Revision numbers are also used
Example: RS-MTP01.3

## Slide 7: Test Items
Identifying the test items is a section that basically specifies the things that are to be tested within the scope of this test plan:
  Functions of the software
  Requirements stated in the Design stage
The Test Plan should ensure correct names and versions are listed
Software and hardware needed for testing will also be listed here, along with other test materials and participating organizations.
Example:
  EXTOL EDI package, Version 3.0

## Slide 8: Software Risk Issues
All risks associated with the software and its testing need to be identified in this section. Why??
  Plan for risks and contingencies
This could include complex functions, new versions of cooperating software, etc...
Test planners should be aware of:
  Vague, unclear or un-testable requirements
  Misunderstanding of requirements
Example:
  Backup and Recovery of the EDI transmission files, local databases and restart of the translation process, must be carefully checked.

## Slide 9: Features to be Tested
This section identifies the features to be tested from a user’s point of view. It differs significantly in comparison to “Identifying Test Items”
  Low-level non technical descriptions
  Level of risks identified
Example:
  Redesigned On-line screens.

## Slide 10: Features not to be Tested
This section lists the features not to be included in the testing process, identifying the reason behind its exclusion.
  Used before? Deemed stable and reusable?
  No intention of releasing with software?
This section of a Test Plan is directly associated with previous sections; what will and will not be tested is directly affected by levels of acceptable risk within the project.
  If a feature does not get tested it affects the level of risk of the project

## Slide 11: Test Approach
This section identifies the strategy for this test plan, differing depending on the level of test plan (Unit, Integration, Acceptance)
The approach stated should be appropriate and in agreement with all higher and lower levels of test plans
The level of detail of this section differs depending on the level of test plan. For example, a Unit test plan will go into much detail on individual unit tests and test data.
The bulk of information on testing techniques and methodologies will be included in this section

## Slide 12: Test Pass/Fail Criteria
This section identifies the pass and fail criteria appropriate to this test plan
Unit Test Plan:
  All test cases complete?
  Automated testing tool indicated all line of code covered?
Master Test Plan:
  All lower level plans completed?
A successful Test Plan should indicate when a project stage can or cannot proceed

## Slide 13: Suspension Criteria
involves identifying when pausing during a series of tests is necessary.
E.g. if the number of defects reaches a point where the follow on testing has no value, it makes no sense to continue the test and waste resources
A test planner should specify what constitutes stoppage for a test and what is an acceptable number of defects to allow testing to continue

## Slide 14: Test Deliverables
This section is used to specify what is to be delivered as part of this test plan
Note: One thing that is not a test deliverable is the software itself!
Examples of Deliverables:
  Test logs
  Incident reports
  Outputs
  Corrective actions taken

## Slide 15: Environmental Requirements
states any special requirements for this test plan including necessary hardware and software required for testing to proceed.
Documenting the physical components required for test execution helps to identify potential gaps in what is required and what actually exists
Example:
  Access to a nightly backup/recovery system

## Slide 16: Staffing/Training Needs
This section identifies all personnel and the hierarchies relevant to the test plan.
This includes all areas of the plan such as setting risks, selecting testing and non-testing features, scheduling and most importantly critical go/no go decisions.
Example:
  Staff will require training on new equipment

## Slide 17: Schedule of Test
Scheduling should be based on realistic and validated estimates for software testing
Milestones should be identified with schedules being specified for each milestone
Depending on the level of test, the size of this section will differ, e.g. Master test plan will involve all the test plan schedules below it making it fairly large.
Dependant/Relative Dating

## Slide 18: Planning for Risks and Contingencies
This section aims to identify the overall risks to the project with an emphasis on the testing process. Identified risks are then given possible solutions.
Think back to “Risk Issues”
  “Backup and Recovery of the EDI transmission files, local databases and restart of the translation process, must be carefully checked.”
The section should in turn identify how to plan for risks stated earlier in the test plan.

## Slide 19: Approvals
Approvals states who can consent a process as complete and allow the project to proceed to the next stage.
This depends on the level of test plan and can differ from a test team leader to a more executive employee
The type of knowledge at each level of test plan differs significantly. For example, programmers may understand the technical side of software but not the managerial or commercial side.

## Slide 20: Summary
A Test Plan is a managerial document that has many levels differing in content and depth.
We have Test Plans to ensure testing stages are performed to the best quality.
IEEE 829-1998 Standard provides us with a Test Plan Structure to successfully plan for testing stages
Without a detailed Test Plan, problems will no doubt arise!
Questions?